ENDIORBOT

MASTER PLAN v3.1 FINAL

SDLC Control Plane for Claude Code Workflow

🎯 IDENTITY (LOCKED - 1 SENTENCE) EndiorBot là SDLC Control Plane cho Claude Code workflow, giúp CEO track gates + persist context + consult multi-model cho architecture decisions.

| Attribute | Value |
| --- | --- |
| Version | 3.1 FINAL (Expert-Reviewed) |
| Date | February 28, 2026 |
| Status | READY FOR EXECUTION |
| Primary Tool | Claude Code Max 200 |
| Secondary Tools | Cursor Pro (CPO/CTO), GitHub Copilot Pro+ (CTO) |
| EndiorBot Role | SDLC Control Plane + Brain + Multi-Model (arch only) |
| Runtime | Cloud-first (Max 200 quota), Ollama fallback only |

# 1. CEO Workflow (Reality)

EndiorBot phải FIT vào workflow hiện tại của CEO, không thay đổi nó:

┌─────────────────────────────────────────────────────────────┐

│  CEO DAILY WORKFLOW                                        │

│                                                             │

│  ┌─────────────────────────────────────────────────────┐   │

│  │ CLAUDE CODE (Max 200) — 80%+ of work               │   │

│  │ Full SDLC: planning → coding → testing → deploy    │   │

│  └─────────────────────────────────────────────────────┘   │

│                     │                                      │

│                     │ Khi loop hoặc cần review             │

│                     ▼                                      │

│  ┌─────────────────────────────────────────────────────┐   │

│  │ CURSOR PRO — CPO/CTO Advisor                       │   │

│  │ Review design, fix khi Claude Code loop            │   │

│  └─────────────────────────────────────────────────────┘   │

│                     │                                      │

│  ┌─────────────────────────────────────────────────────┐   │

│  │ GITHUB COPILOT PRO+ — CTO Review                   │   │

│  │ Review, bổ sung, chỉ đạo (không can thiệp code)    │   │

│  └─────────────────────────────────────────────────────┘   │

│                                                             │

│  ┌─────────────────────────────────────────────────────┐   │

│  │ ENDIORBOT — SDLC Control Plane                     │   │

│  │ Track gates, persist context, multi-model consult  │   │

│  └─────────────────────────────────────────────────────┘   │

│                                                             │

└─────────────────────────────────────────────────────────────┘

⚠️ FIT PRINCIPLE EndiorBot KHÔNG thay thế Claude Code/Cursor/Copilot. EndiorBot BỔ SUNG cho workflow hiện tại với SDLC tracking + context persistence + architecture consultation.

# 2. Priority Stack (CEO Ranked)

| Priority | Capability | Phase | Scope |
| --- | --- | --- | --- |
| #1 | SDLC Control Plane | Phase 1 | Track stages, gates, evidence across Claude Code sessions |
| #2 | Brain/Context Persistence | Phase 1 | Nhớ context giữa các sessions, inject vào new sessions |
| #3 | Multi-Model Consultation | Phase 2 | Claude + GPT + Gemini cho architecture decisions ONLY |
| #4 | Handoff Orchestrator | Later | Route Claude Code → Cursor → Copilot khi loop (DEFER) |

### Phase 1 Focus (Sprint 50-52)

- SDLC Control Plane: Gate checklist, evidence pointers, stage tracking

- Brain: Context persistence between Claude Code sessions

- NO: Multi-Model, NO: Team Presets, NO: SASE generation, NO: Vibecoding

### Phase 2 Focus (Sprint 53-55)

- Multi-Model Consultation: 2-model default (Claude lead + 1 expert)

- Architecture decisions only, NOT for coding tasks

- 4-model chỉ khi explicit flag --high-stakes

### Later (Defer)

- Handoff Orchestrator: CEO đã có manual workflow tốt

- Team Presets: Không cần 12 agents, CEO dùng Claude Code trực tiếp

- SASE Generation: Nice-to-have, không critical

- Desktop Shell: CLI đủ rồi

# 3. Three Invariants (LOCKED)

INVARIANT #1: Brain ≠ Truth Brain chỉ ASSIST, không phải Source of Truth. SSOT nằm ở Git (commits, tags) và SDLC Framework (.sdlc-config.json). Brain có thể sai, SSOT không sai.

INVARIANT #2: Agent ≠ Authority EndiorBot RECOMMEND, không APPROVE. Gate status là suggestion, CEO confirm. Không có 'gate pass' command — chỉ có 'gate recommend' (read-only). Authority = Human CEO.

INVARIANT #3: Approval = Human Confirm Mọi action thay đổi state (gate pass, ADR approve, deploy trigger) đều yêu cầu explicit human confirmation. Agent chuẩn bị evidence + recommendation, CEO bấm confirm.

### Derived Rules

- CLI command 'gate pass' → RENAMED to 'gate recommend'

- Gate approval → Git tag + evidence snapshot (CEO action)

- ADR approval → CEO confirm qua CLI prompt hoặc magic link

- No auto-approve, no auto-commit, no auto-deploy

# 4. SDLC Control Plane (#1 Priority)

Core capability: Track SDLC stages, gates, evidence across Claude Code sessions.

## 4.1 Stage Tracking

| Stage | Tracking | Evidence |
| --- | --- | --- |
| 00 FOUNDATION | Problem statement exists? | Link to doc |
| 01 PLANNING | Requirements documented? | Link to specs |
| 02 DESIGN | Architecture decided? | ADR links |
| 03 INTEGRATE | API contracts defined? | Contract files |
| 04 BUILD | Implementation complete? | PR links |
| 05 TEST | Tests passing? | Coverage report |
| 06 DEPLOY | Deployed? | Deploy log |
| 07-09 | Deferred | Later phases |

## 4.2 Gate Checklist (Read-Only)

endiorbot gate status G2

┌─────────────────────────────────────────────────────────────┐

│ GATE G2 (Design) — Project: BFlow                          │

│                                                             │

│ Checklist:                                                  │

│ [✓] Architecture documented (ADR-045, ADR-046)              │

│ [✓] Data model defined (docs/data-model.md)                 │

│ [✗] API contracts finalized (missing: payment-api.yaml)    │

│ [✓] Security review completed (security-review-2026-02.md) │

│                                                             │

│ Status: 3/4 complete                                        │

│ Recommendation: READY with 1 exception                      │

│                                                             │

│ To approve: CEO must create Git tag 'G2-approved-bflow'     │

└─────────────────────────────────────────────────────────────┘

⚠️ NO 'gate pass' COMMAND EndiorBot shows status + recommendation. CEO creates Git tag manually or via 'endiorbot gate confirm G2' (requires explicit --confirm flag).

# 5. Brain/Context Persistence (#2 Priority)

Core problem: Claude Code sessions không share context. CEO phải repeat context mỗi session.

## 5.1 4-Layer Iceberg (Simplified)

┌─────────────────────────────────────────────────────────────┐

│                    🧊 ICEBERG MODEL                        │

│                                                             │

│    L1: SURFACE (Always)           ~500 tokens              │

│    └── Current project + stage + active task               │

│                                                             │

│    L2: SHALLOW (On-Demand)        ~1000 tokens             │

│    └── Recent decisions, current sprint goals              │

│                                                             │

│    L3: DEEP (RAG Query)           Retrieved, not static    │

│    └── ADRs, patterns, conventions (semantic search)       │

│                                                             │

│    L4: ARCHIVE (Stored)           Never auto-loaded        │

│    └── All past sessions, evidence vault                   │

│                                                             │

└─────────────────────────────────────────────────────────────┘

## 5.2 Key Changes from v3.0

| Aspect | v3.0 (Wrong) | v3.1 (Fixed) |
| --- | --- | --- |
| L3 injection | Static ~3K tokens | RAG query, semantic search |
| Token budget | $10/day, ~200 turns | Per-session budget |
| Context source | Brain as truth | Brain assists, Git is truth |
| History | Inject all | History Compactor summarizes |

## 5.3 Context Injection Flow

CEO: endiorbot context inject

1. Load L1 (always): project ID, stage, active task

2. Check task type:

- Coding task → inject coding conventions (L2)

- Architecture task → RAG query ADRs (L3)

- Bug fix → RAG query recent issues (L3)

3. Generate context block for Claude Code

4. Copy to clipboard / pipe to Claude Code

# 6. Multi-Model Consultation (#3 Priority)

SCOPE LIMIT Multi-Model Consultation ONLY for architecture decisions. NOT for coding, NOT for debugging, NOT for daily tasks. CEO đã có Claude Code Max 200 cho everyday work.

## 6.1 Model Configuration

| Model | Role | When Used |
| --- | --- | --- |
| Claude Opus 4.5 | Lead + Synthesis | Always (via Max 200) |
| GPT-4o | Expert #1 | Default 2nd model |
| Gemini 2.0 Pro | Expert #2 | Only with --high-stakes flag |
| Mistral Large | Expert #3 | Only with --high-stakes flag |

## 6.2 Default: 2-Model (Cost-Efficient)

endiorbot consult "design payment gateway architecture"

→ Queries: Claude Opus (lead) + GPT-4o (expert)

→ Returns: Consolidated recommendation

→ Cost: ~$0.50-1.00 per consult

## 6.3 High-Stakes: 4-Model (Rare)

endiorbot consult --high-stakes "migrate to microservices?"

→ Queries: Claude + GPT + Gemini + Mistral (parallel)

→ Returns: Full consensus/disagreement analysis

→ Cost: ~$2-3 per consult

→ Use case: Major architecture decisions, irreversible changes

💰 COST GATE If consult would exceed $5, prompt CEO for confirmation. Auto-downgrade to 2-model if CEO declines.

# 7. CLI Commands (Minimal)

### SDLC Control Plane

endiorbot stage status              # Current stage + checklist

endiorbot gate status G2            # Gate checklist (read-only)

endiorbot gate recommend G2         # Generate recommendation

endiorbot gate confirm G2 --confirm # CEO confirms (creates Git tag)

endiorbot evidence list             # List evidence pointers

endiorbot evidence add <link>       # Add evidence link

### Brain/Context

endiorbot context inject            # Generate context for Claude Code

endiorbot context status            # Show L1-L4 status

endiorbot context search "<query>"  # RAG search L3/L4

endiorbot switch <project>          # Switch project context

### Multi-Model (Phase 2)

endiorbot consult "<question>"      # 2-model (Claude + GPT)

endiorbot consult --high-stakes     # 4-model parallel

### NOT in Phase 1

# DEFERRED:

# endiorbot team <preset>           # Team presets - LATER

# endiorbot vibe                    # Vibecoding Index - LATER

# endiorbot mrp                     # MRP generation - LATER

# endiorbot handoff                 # Handoff orchestrator - LATER

# 8. Architecture (Cloud-First)

## 8.1 Runtime Model

| Component | Runtime | Notes |
| --- | --- | --- |
| EndiorBot CLI | Node.js (local) | TypeScript, runs on CEO machine |
| Claude API | Cloud (Max 200) | Primary AI, unlimited via subscription |
| GPT/Gemini/Mistral | Cloud (API) | Multi-Model consultation |
| Ollama | Local (fallback) | Only when cloud unavailable |
| Brain Storage | Local (~/.endiorbot/) | SQLite + JSON files |
| Evidence | Git + Cloud links | Pointers, not copies |

## 8.2 File Structure

~/.endiorbot/

├── config.json           # API keys, defaults

├── active.json           # Current project state (SSOT)

├── brain/

│   ├── l1-surface.json   # Always-loaded context

│   ├── l2-shallow.json   # Recent decisions

│   ├── l3-index.db       # RAG index (SQLite + embeddings)

│   └── l4-archive/       # Historical sessions

├── projects/

│   ├── bflow/

│   │   ├── gates.json    # Gate status per project

│   │   └── evidence.json # Evidence pointers

│   └── nqh-bot/

└── logs/                 # Audit trail

## 8.3 active.json (Write-Lock)

{

"activeProjectId": "bflow",

"currentStage": "02-DESIGN",

"lastCommandSource": "endiorbot-cli",

"timestamp": "2026-02-28T16:50:00Z",

"lock": {

"isLocked": false,

"lockedBy": null,

"lockedAt": null

}

}

# 9. Roadmap (Focused)

📍 PHASE 1 ONLY Sprint 50-52 chỉ focus #1 SDLC Control Plane + #2 Brain. Không làm Multi-Model, không làm Team Presets, không làm SASE. Chứng minh value trước khi expand.

## Phase 1: Control Plane + Brain (Sprint 50-52)

| Sprint | Focus | Deliverable | Success Metric |
| --- | --- | --- | --- |
| 50 | SDLC Control Plane | stage status, gate recommend | CEO tracks 1 project |
| 51 | Brain L1-L2 | context inject, switch project | Context persists 7 days |
| 52 | Brain L3 RAG | context search, evidence list | RAG retrieves relevant ADRs |

## Phase 2: Multi-Model (Sprint 53-55)

| Sprint | Focus | Deliverable | Success Metric |
| --- | --- | --- | --- |
| 53 | 2-Model Consultation | consult command | Response < 30s |
| 54 | 4-Model (high-stakes) | --high-stakes flag | Consensus report |
| 55 | ADR Generation | ADR draft from consult | 80% usable draft |

## Later (DEFER)

- Team Presets: CEO không cần 12 agents, dùng Claude Code trực tiếp

- Handoff Orchestrator: Manual workflow đủ tốt

- SASE Generation: Nice-to-have

- Vibecoding Index: Not priority

- Desktop Shell: CLI đủ rồi

# 10. Success Metrics

### Phase 1 Complete (Sprint 52)

- CEO tracks at least 1 project through EndiorBot for 14 consecutive days

- Gate checklist accuracy: 80%+ items correct

- Context injection saves 5+ minutes per Claude Code session

- Brain persists context across sessions without manual re-entry

### Phase 2 Complete (Sprint 55)

- Multi-Model consultation: Response < 30 seconds

- 2-model default: Cost < $1 per consult

- Architecture decision time: 30-60 min → 5 min

- ADR draft usability: 80% can be used with minor edits

### North Star (Weekly)

| Metric | Target | Measurement |
| --- | --- | --- |
| Hours saved/week | 3+ hours | CEO self-report |
| Context injection usage | Daily | Command logs |
| Gate tracking | 100% projects | projects/ folder count |
| Multi-Model consultations | 2-3/week | consult command count |

# 11. Decisions Log

| Decision | Choice | Rationale |
| --- | --- | --- |
| Identity | SDLC Control Plane for Claude Code | Fit CEO workflow, not replace |
| Priority #1 | SDLC tracking + gates | CEO ranked highest |
| Priority #2 | Brain/Context | Solve context persistence pain |
| Priority #3 | Multi-Model | Only for architecture decisions |
| Priority #4 (Defer) | Handoff Orchestrator | Manual workflow sufficient |
| gate pass → gate recommend | Read-only by default | Agent ≠ Authority invariant |
| Multi-Model default | 2 models (Claude + GPT) | Cost-efficient, 4-model is opt-in |
| 12 Agents | DEFER | CEO uses Claude Code directly |
| Team Presets | DEFER | Not needed for CEO workflow |
| Runtime | Cloud-first (Max 200) | CEO already has subscription |
| Ollama | Fallback only | Not primary runtime |

✅ MASTER PLAN v3.1 FINAL APPROVED EndiorBot = SDLC Control Plane cho Claude Code workflow. Focus Phase 1: Control Plane + Brain. Multi-Model chỉ Phase 2, chỉ cho architecture. Team Presets/Handoff/SASE: DEFER.

— End of Master Plan v3.1 FINAL —

Document Date: February 28, 2026 | Expert-Reviewed | CEO-Approved Priorities